Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4101 |
| Project Name | Import Data using Transform Maps |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import Setup | USN-1 | Prepare spreadsheet and configure Import Set / staging table. | 3 | High | [Enter team member names and roles] |
| Sprint-1 | Field Mapping | USN-2 | Map spreadsheet columns to target ServiceNow fields. | 3 | High | [Enter team member names and roles] |
| Sprint-1 | Transformation | USN-3 | Configure Transform Map and transformation/validation logic. | 5 | High | [Enter team member names and roles] |
| Sprint-2 | Duplicate Handling | USN-4 | Configure matching/coalesce behavior and test existing/new records. | 3 | High | [Enter team member names and roles] |
| Sprint-2 | Validation & Error Handling | USN-5 | Test invalid/missing data and review import errors. | 3 | High | [Enter team member names and roles] |
| Sprint-2 | Verification & Documentation | USN-6 | Verify target records, capture screenshots, and complete documentation. | 3 | Medium | [Enter team member names and roles] |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | [Start date] | [End date] | 14 | [Actual release date] |
| Sprint-2 | 9 | 6 Days | [Start date] | [End date] | 9 | [Actual release date] |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.